PROPOSITION TECHNIQUE

Solution Logicielle pour le Centre d'Appels
de la CAMPOST

TECHNICAL PROPOSAL
Call Center Software Solution for CAMPOST

Date: March 12, 2026
Confidential / Confidentiel

# Table of Contents / Table des Matieres

1. Executive Summary / Resume Executif

2. Understanding of Campost / Comprehension de la CAMPOST

3. Current Digital Ecosystem / Ecosysteme Numerique Actuel

4. Call Center Needs Analysis / Analyse des Besoins

5. Proposed Solution Architecture / Architecture Proposee

6. Solution Comparison / Comparaison des Solutions

7. Recommended Approach / Approche Recommandee

8. Implementation Roadmap / Feuille de Route

9. Compliance & Security / Conformite & Securite

10. Cost Estimation / Estimation des Couts

11. Why Choose Us / Pourquoi Nous Choisir

12. Conclusion

# 1. Executive Summary

This document presents our technical proposal in response to CAMPOST's appel d'offres for the development and deployment of a Call Center Software Solution. CAMPOST (Societe des Postes du Cameroun), as Cameroon's national postal operator, serves millions of citizens through 234 post offices nationwide and an expanding portfolio of digital services including CampostMoney, the NPSI #237# USSD platform, and the upcoming Bolamba e-commerce platform.

Our research identifies that CAMPOST currently lacks a dedicated, integrated call center system. Customer service is handled through basic phone lines and email, which is insufficient for the scale and complexity of services offered. A modern call center solution will dramatically improve customer satisfaction, reduce response times, and support CAMPOST's digital transformation journey.

After evaluating 21 solutions across enterprise cloud, mid-market, Africa-focused, open-source, and custom-built categories, we recommend a hybrid approach combining proven open-source/Africa-focused technology with custom integrations for CAMPOST's unique ecosystem (CampostMoney, NPSI #237#, UPU IPS tracking, and Bolamba). This approach balances cost-effectiveness, local infrastructure compatibility, and compliance with Cameroon's new data protection law (Law No. 2024/017).

## Resume Executif (FR)

Ce document presente notre proposition technique en reponse a l'appel d'offres de la CAMPOST pour le developpement d'une solution logicielle de centre d'appels. Apres evaluation de 21 solutions, nous recommandons une approche hybride combinant des technologies open-source/africaines eprouvees avec des integrations personnalisees pour l'ecosysteme unique de la CAMPOST. Cette approche optimise les couts tout en garantissant la conformite avec la loi camerounaise sur la protection des donnees personnelles (Loi No. 2024/017).

# 2. Understanding of CAMPOST

CAMPOST is Cameroon's national postal operator, playing a critical role in the country's communication, logistics, and financial inclusion ecosystem.

## 2.1 Core Services

Mail & Parcel Delivery:

Domestic and international mail, EMS (Express Mail Service), parcel logistics

Financial Services (CampostMoney/CAMO):

Savings accounts, loans, money transfers, bill payments (Camwater partnership)

Digital Platforms:

NPSI #237# national USSD payment aggregation, Bolamba e-commerce (2026)

Infrastructure:

234 post offices nationwide, $52M data center in Yaounde

## 2.2 Key Challenges for Customer Service

High volume of tracking inquiries across mail, parcels, and EMS

Financial service queries (CampostMoney account issues, transaction disputes)

Bilingual population requiring FR/EN service delivery

Variable internet connectivity across urban and rural post offices

No current integrated call center system (basic phone + email only)

Growing digital service portfolio increasing customer touchpoints

# 3. Current Digital Ecosystem

Understanding CAMPOST's existing infrastructure is essential for designing a call center solution that integrates seamlessly rather than operating in isolation.

| Component | Description | Integration Priority |
| --- | --- | --- |
| Data Center (Yaounde) | $52M facility (AS328123), colocation services. Can host on-premise solutions. | HIGH - Hosting |
| CampostMoney / CAMO | Digital banking platform by Sixgoldtech (London). Savings, loans, payments, transfers. | HIGH - Financial queries |
| NPSI #237# | First African national USSD payment code. Ecobank, Afriland connected. | HIGH - Self-service channel |
| Bolamba (2026) | E-commerce platform, CFA 2-3B investment, logistics hubs at Douala & Yaounde airports. | MEDIUM - Future integration |
| FindMe (Nov 2024) | Digital addressing system via mobile app, partnership with FindMe. | LOW - Address lookup |
| Camwater (Nov 2025) | Bill payment integration via CampostMoney. | MEDIUM - Payment queries |
| UPU Membership | Member of Universal Postal Union, uses IPS for international tracking. | HIGH - Tracking queries |
| 234 Post Offices | Nationwide physical network, potential distributed agent locations. | HIGH - Multi-site |

# 4. Call Center Needs Analysis

## 4.1 Expected Call Volumes by Service

| Service Area | Inquiry Type | Est. Volume | Complexity |
| --- | --- | --- | --- |
| Mail & Parcels | Package tracking, delivery status, complaints | Very High | Low-Medium |
| CampostMoney | Account balance, transaction disputes, loan inquiries | High | Medium-High |
| NPSI #237# | USSD transaction failures, onboarding, partner banks | Medium | Medium |
| Bolamba (2026) | Order status, delivery issues, returns, seller support | Growing | Medium |
| General | Post office hours, locations, postal rates, complaints | High | Low |
| Bill Payments | Camwater and other bill payment confirmations | Medium | Low |

## 4.2 Functional Requirements

### 4.2.1 Core Call Center Features

Interactive Voice Response (IVR) with bilingual FR/EN menus

Automatic Call Distribution (ACD) with skills-based routing

Call queuing with estimated wait time announcements

Call recording for quality assurance and compliance

Callback scheduling to reduce hold times and telephony costs

Real-time supervisor dashboard with monitoring and whisper/barge

### 4.2.2 Omnichannel Support

Voice (primary channel)

WhatsApp Business (dominant messaging app in Cameroon)

SMS for notifications and basic interactions

Email integration

USSD #237# self-service channel

Web chat on campost.cm and campostmoney.cm

### 4.2.3 CAMPOST-Specific Integrations

UPU IPS: Real-time parcel/mail tracking within agent interface

CampostMoney API: Account lookup, transaction history, dispute management

NPSI #237#: USSD session handoff and self-service triggers

Bolamba: Order status, delivery tracking, return management

### 4.2.4 Technical Requirements

Deployable on CAMPOST's Yaounde data center (on-premise or hybrid)

Operates on minimum 3-5 Mbps bandwidth for rural offices

GSM/SIP trunk support for MTN, Orange, and CAMTEL

Offline fallback mode for internet outages

Mobile agent app for lightweight deployment at post offices

Power outage resilience with graceful degradation

### 4.2.5 Compliance Requirements

Cameroon Law No. 2024/017 on personal data protection (effective June 23, 2026)

COBAC Regulation No. 01/20 on consumer protection (CEMAC banking)

Data residency: customer data and recordings stored in Cameroon

FCFA (XAF) currency support in all financial reporting

# 5. Proposed Solution Architecture

Based on our analysis of CAMPOST's needs, existing infrastructure, and the Cameroonian market context, we propose a modular, hybrid architecture that maximizes the use of CAMPOST's existing data center while leveraging proven technologies.

## 5.1 Architecture Overview

The proposed solution follows a three-tier architecture deployed on CAMPOST's Yaounde data center:

| Tier | Component | Technology |
| --- | --- | --- |
| Communication Layer | PBX / Voice Gateway | Asterisk/Issabel + GSM Gateways (MTN/Orange/CAMTEL) |
| Communication Layer | Omnichannel Router | WhatsApp Business API + SMS Gateway + Web Chat |
| Application Layer | Agent Desktop | Custom web application (responsive, works on tablets) |
| Application Layer | IVR Engine | Bilingual FR/EN auto-attendant with self-service |
| Application Layer | Ticketing System | Integrated ticket management with SLA tracking |
| Application Layer | Supervisor Dashboard | Real-time monitoring, reporting, quality management |
| Integration Layer | CampostMoney Connector | API integration with Sixgoldtech platform |
| Integration Layer | UPU IPS Connector | Parcel/mail tracking integration |
| Integration Layer | NPSI #237# Bridge | USSD self-service and agent handoff |
| Data Layer | Database | PostgreSQL (on-premise, CAMPOST data center) |
| Data Layer | Call Recording Storage | Local NAS/SAN with encryption |
| Data Layer | Analytics Engine | Business intelligence and reporting |

## 5.2 Key Design Principles

On-premise first:

All core components hosted on CAMPOST's data center for data sovereignty and compliance.

Low-bandwidth resilient:

Optimized for 3-5 Mbps connections at rural post offices. Offline ticket mode available.

Mobile-ready agents:

Responsive web app allows agents at post offices to use tablets instead of full desktop setups.

Bilingual by default:

All interfaces, IVR menus, and reports available in French and English.

Modular integration:

Each CAMPOST system (CampostMoney, NPSI, Bolamba) connected via standardized API connectors.

# 6. Solution Comparison

We evaluated 21 solutions across multiple categories. Below is a comparison of the most relevant options for CAMPOST's context.

## 6.1 Enterprise Cloud Platforms

| Solution | Strengths | Weaknesses for CAMPOST | Est. Annual Cost |
| --- | --- | --- | --- |
| Genesys Cloud CX | Market leader, full omnichannel, AI routing | No African data center, high cost, internet-dependent | $150K-300K+ |
| Five9 | Strong AI, workforce optimization | US-centric, no African presence, high bandwidth needs | $120K-250K+ |
| NICE CXone | African data center (SA), enterprise-grade | High cost, complex deployment | $130K-280K+ |
| Talkdesk | AI-powered, government deployments | No African presence, fully cloud-dependent | $100K-200K+ |

Assessment: Enterprise cloud platforms offer powerful features but are costly, internet-dependent, and lack local presence in Cameroon. Not recommended as primary solution.

## 6.2 Africa-Focused Solutions

| Solution | Strengths | Weaknesses for CAMPOST | Est. Annual Cost |
| --- | --- | --- | --- |
| PressOne Africa | Works on 3 Mbps, Africa-native, proven scale | Nigeria-focused, limited francophone presence | $20K-60K |
| HelloDuty | Africa-built, zero-code IVR, API-rich | East Africa focus, no francophone markets yet | $15K-50K |
| Ameyo (Exotel) | Cloud + on-premise, French support, Africa presence | Limited Cameroon-specific support | $30K-80K |
| HoduCC | Affordable, Nigerian deployments, omnichannel | India-based support, timezone challenges | $15K-45K |

Assessment: Africa-focused solutions offer better pricing and bandwidth optimization, but none have established presence in Cameroon/Central Africa.

## 6.3 Open Source / On-Premise

| Solution | Strengths | Weaknesses for CAMPOST | Est. Cost (Setup + Annual) |
| --- | --- | --- | --- |
| Asterisk | Free, highly customizable, massive community | Requires deep expertise, no GUI by default | $30K-60K (services) |
| Issabel | Free, modern UI, French community, full PBX+CC | Smaller community than Asterisk | $25K-50K (services) |
| Vicidial | Free, proven call center features | Dated interface, outbound-focused | $20K-45K (services) |
| 3CX | On-premise option, modern, easy to use | Limited call center features, license cost | $10K-30K (license+setup) |

Assessment: Open-source solutions offer the best cost profile and can be deployed on CAMPOST's data center. Require custom development for CAMPOST integrations.

## 6.4 Specialized & Postal-Specific

| Solution | Strengths | Weaknesses for CAMPOST | Est. Cost |
| --- | --- | --- | --- |
| UPU PTC Solutions | Native postal integration, IPS/IFS compatible | Limited call center features, supplement needed | UPU membership fees |
| Odoo VoIP+Helpdesk | Full ERP, open-source, French support | VoIP module is basic, needs customization | $20K-50K |
| Contaque | GSM-based calling, AI features | Smaller vendor, limited Africa references | $25K-60K |
| Custom-built | Perfect fit, full control, data sovereignty | Higher upfront cost, longer timeline | $80K-150K (build) |

# 7. Recommended Approach

Based on our comprehensive evaluation, we recommend the following approach, ranked by suitability for CAMPOST's specific context:

## 7.1 Option A: Hybrid Custom Solution (Recommended)

Best balance of cost, control, compliance, and CAMPOST integration.

Core stack:

Issabel/Asterisk:

Open-source PBX and call center engine, deployed on CAMPOST data center

Custom Agent Desktop:

Web-based application with integrated CampostMoney, UPU IPS, and NPSI views

WhatsApp Business API:

Via CM.com or direct Meta integration for omnichannel

GSM Gateways:

Direct connection to MTN, Orange, and CAMTEL networks

PostgreSQL + Local Storage:

All data remains in CAMPOST's data center

| Aspect | Details |
| --- | --- |
| Estimated Budget | FCFA 50-90M ($80K-150K) for development + Year 1 |
| Annual Running Cost | FCFA 12-25M ($20K-40K) for maintenance, telephony, hosting |
| Implementation Time | 4-6 months (phased rollout) |
| Data Sovereignty | 100% on-premise at CAMPOST data center |
| Scalability | Unlimited agents, grow as needed |
| Compliance | Full control over Law No. 2024/017 compliance |

## 7.2 Option B: Africa-Focused Cloud + Custom Integration

Use PressOne Africa or Ameyo as the call center engine, with custom API connectors for CAMPOST systems.

| Aspect | Details |
| --- | --- |
| Estimated Budget | FCFA 30-55M ($50K-90K) for setup + Year 1 |
| Annual Running Cost | FCFA 18-45M ($30K-75K) subscription + telephony |
| Implementation Time | 2-4 months |
| Data Sovereignty | Partial - voice/agent on cloud, integrations on-premise |
| Risk | Vendor dependency, recurring subscription costs, data residency concerns |

## 7.3 Option C: Enterprise Cloud Platform

Deploy Genesys Cloud CX or NICE CXone for maximum features.

| Aspect | Details |
| --- | --- |
| Estimated Budget | FCFA 90-180M ($150K-300K) for Year 1 |
| Annual Running Cost | FCFA 75-170M ($120K-280K) subscription |
| Implementation Time | 3-6 months |
| Data Sovereignty | Limited - data in US/EU/South Africa |
| Risk | Very high cost, full internet dependency, limited local support |

# 8. Implementation Roadmap (Option A)

| Phase | Timeline | Activities | Deliverables |
| --- | --- | --- | --- |
| Phase 1: Foundation | Weeks 1-4 | Requirements validation, infrastructure setup on CAMPOST data center, Issabel/Asterisk installation, GSM gateway configuration | Working PBX, basic IVR (FR/EN), internal test calls |
| Phase 2: Core Features | Weeks 5-10 | Agent desktop development, ACD/routing rules, call recording, ticketing system, supervisor dashboard | Functional call center with 10-20 agents, basic reporting |
| Phase 3: Integrations | Weeks 11-16 | CampostMoney API integration, UPU IPS tracking integration, NPSI #237# USSD bridge, WhatsApp Business channel | Omnichannel center with CAMPOST system integrations |
| Phase 4: Pilot | Weeks 17-20 | Pilot at Yaounde HQ + 5 major post offices, agent training (FR/EN), performance tuning, user acceptance testing | Validated system, trained agents, performance benchmarks |
| Phase 5: Rollout | Weeks 21-24 | Phased rollout to remaining offices, remote agent setup, knowledge base population, go-live support | Full production deployment, documentation, handover |

## 8.1 Post-Deployment

Month 7-12: Bolamba e-commerce integration when platform launches

Ongoing: AI-powered IVR enhancement, sentiment analysis, predictive routing

Quarterly: Performance reviews, agent training refresh, system updates

# 9. Compliance & Security

## 9.1 Cameroon Data Protection Law (No. 2024/017)

Effective June 23, 2026, this law requires:

Data residency: Customer data stored within Cameroon (CAMPOST data center)

Consent management: Recording consent for call recordings

Breach notification: Incident response procedures

Data minimization: Collect only necessary customer information

Right to access/deletion: Customer data management portal

Our recommended on-premise approach (Option A) provides full compliance by default.

## 9.2 CEMAC Financial Regulations

COBAC Regulation No. 01/20 requires:

Call recordings for financial service interactions (CampostMoney)

Audit trail for all customer dispute resolutions

Secure authentication before disclosing account information

Regular compliance reporting

## 9.3 Security Measures

End-to-end encryption for voice and data channels

Role-based access control (RBAC) for agent/supervisor/admin roles

Encrypted call recording storage with retention policies

Regular security audits and penetration testing

Backup and disaster recovery on CAMPOST infrastructure

# 10. Cost Estimation (Option A - Recommended)

## 10.1 Initial Investment (Year 1)

| Item | Description | Est. Cost (FCFA) | Est. Cost (USD) |
| --- | --- | --- | --- |
| Infrastructure Setup | Server config on CAMPOST DC, network, GSM gateways | 8,000,000 | $13,000 |
| Issabel/Asterisk Deploy | PBX installation, IVR config, SIP trunks | 5,000,000 | $8,000 |
| Agent Desktop Dev | Custom web app with CAMPOST integrations | 20,000,000 | $33,000 |
| CampostMoney Integration | API connector for financial service queries | 8,000,000 | $13,000 |
| UPU IPS Integration | Tracking system connector | 5,000,000 | $8,000 |
| NPSI #237# Bridge | USSD self-service integration | 6,000,000 | $10,000 |
| WhatsApp Channel | WhatsApp Business API setup + integration | 4,000,000 | $6,500 |
| Training & Documentation | Agent training (FR/EN), admin guides, videos | 4,000,000 | $6,500 |
| GSM Gateway Hardware | 4-8 port gateways for MTN/Orange/CAMTEL | 3,000,000 | $5,000 |
| Testing & QA | UAT, load testing, security audit | 3,000,000 | $5,000 |
| Project Management | PM, coordination, reporting (6 months) | 6,000,000 | $10,000 |
|  | TOTAL INITIAL INVESTMENT | 72,000,000 | $118,000 |

## 10.2 Annual Recurring Costs

| Item | Description | Est. Annual (FCFA) | Est. Annual (USD) |
| --- | --- | --- | --- |
| Telephony (SIP/GSM) | Voice minutes, SMS, trunk fees | 6,000,000 | $10,000 |
| WhatsApp Business API | Message fees and API costs | 2,000,000 | $3,300 |
| Maintenance & Support | Bug fixes, updates, 8x5 support | 8,000,000 | $13,000 |
| Hosting (CAMPOST DC) | Power, rack space, bandwidth | 2,000,000 | $3,300 |
| Licenses (if any) | 3CX or additional modules | 1,500,000 | $2,500 |
| Training (ongoing) | New agent onboarding, refresher courses | 2,000,000 | $3,300 |
|  | TOTAL ANNUAL RECURRING | 21,500,000 | $35,400 |

## 10.3 3-Year Total Cost of Ownership

| Period | Cost (FCFA) | Cost (USD) |
| --- | --- | --- |
| Year 1 (Build + Run) | 93,500,000 | $153,400 |
| Year 2 (Run + Bolamba) | 28,000,000 | $46,000 |
| Year 3 (Run + Optimization) | 21,500,000 | $35,400 |
| 3-Year TCO | 143,000,000 | $234,800 |

# 11. Why Choose Us

Local Expertise:

Deep understanding of Cameroon's telecom landscape (MTN, Orange, CAMTEL), bilingual FR/EN market, and FCFA business environment.

CAMPOST Integration Knowledge:

Thorough research of CAMPOST's ecosystem including CampostMoney, NPSI #237#, UPU IPS, and upcoming Bolamba platform.

Compliance-First Approach:

Solution designed from the ground up for Law No. 2024/017 and COBAC compliance.

Cost-Effective Technology:

Open-source foundation eliminates expensive licensing while delivering enterprise features.

Data Sovereignty:

100% on-premise deployment on CAMPOST's own data center - no data leaves Cameroon.

Scalable & Future-Ready:

Modular architecture ready for Bolamba integration and AI enhancements.

# 12. Conclusion

CAMPOST stands at a pivotal moment in its digital transformation. With CampostMoney serving a growing customer base, the NPSI #237# platform connecting banks nationwide, and the Bolamba e-commerce platform launching in 2026, a modern call center is no longer optional - it is essential infrastructure for customer satisfaction and service quality.

Our recommended hybrid approach (Option A) delivers a comprehensive, CAMPOST-integrated call center solution at a fraction of the cost of enterprise cloud platforms, while ensuring full data sovereignty and regulatory compliance. By leveraging CAMPOST's existing $52M data center and proven open-source technologies, we minimize recurring costs and maximize long-term value.

The 3-year total cost of ownership of approximately FCFA 143 million ($235K) compares favorably to enterprise alternatives that would cost FCFA 225-510 million ($370K-840K) over the same period, while offering superior integration with CAMPOST's unique ecosystem.

We look forward to partnering with CAMPOST on this transformative project.

# Appendix: Research Sources

1. Campost Bets CFA3bn on Bolamba E-Commerce Platform - Business in Cameroon

2. Campost + FindMe Digital Addressing Partnership - We Are Tech Africa

3. CampostMoney Digital Banking Platform - campostmoney.com

4. Sixgoldtech CampostMoney Implementation - sixgoldtech.com

5. USSD #237# National Payment Platform Launch - Digital Business Africa

6. Cameroon First African Country with National USSD Code - SUPTIC

7. Camwater-Campost Bill Payment Partnership - Investir au Cameroun

8. Campost Data Center (AS328123) - PeeringDB

9. Cameroon Telecom Sector Grows 18% in 2024 - TechAfrica News

10. Cameroon Telecom Operators Report 2025 - GlobeNewsWire

11. Cameroon Data Protection Law No. 2024/017 - LEX Africa

12. CEMAC Data Protection Framework - DataGuidance

13. NICE CXone South Africa Instance (Dec 2025) - NICE

14. Best Call Centre Solution Providers in Africa (2024) - Telebu

15. PressOne Africa Call Center - pressone.africa

16. HelloDuty AI-Powered Call Center - helloduty.com

17. Ameyo Cloud Contact Center in Africa - ameyo.com

18. HoduCC Contact Center Software - hodusoft.com

19. UPU Postal Technology Centre - upu.int

20. MINPOSTEL Government Modernization - minpostel.gov.cm